# Ori — Go-to-Market Plan

Status: Planning. Last updated 2026-07-11.

Scope: Which platform to launch on, and the step-by-step sequence before shipping the initial 100-unit batch. Companion doc: BOM_and_Pricing.xlsx.

# 1. Platform comparison (2026)

|  | Kickstarter | Indiegogo | Crowd Supply | Direct (Shopify pre-order) |
| --- | --- | --- | --- | --- |
| Platform fee | 5% | 5% | 5% | 0% (Shopify plan ~C$40/mo) |
| Payment processing | ~3-5% | ~3% + $0.20 | 2.9% + $0.30 | ~2.9% + $0.30 |
| Total take | ~8-10% | ~8-10% | ~8% | ~3% |
| Funding model | All-or-nothing | All-or-nothing (since Oct 2025) | All-or-nothing | N/A (you keep everything) |
| Audience | Largest; premium/design-led | Huge international reach (223 countries); price-sensitive gadget buyers | Small but hardware/engineer-native; dev boards, open hardware | Only who you drive there |
| Success rate | 42.7% (Jan 2026) | ~18-30% | “2× Kickstarter/Indiegogo” (curated) | N/A |
| Fulfillment help | None (DIY) | None (DIY) | Hands-on: reviews mfg plan, handles fulfillment & logistics | DIY |
| Post-campaign sales | Free pledge manager | InDemand (5-15%) | Ongoing store | Native |
| Canadian creator? | Yes (verified CA account/entity) | Yes | Yes | Yes |
| Discovery / built-in traffic | High | Medium | Low-but-targeted | None |

Payout timing (Kickstarter CA): funds reach your bank ~17-28 days after campaign end.

# 2. Recommendation

## Primary: Kickstarter

For a first-time hardware launch aimed at a broad prosumer/office audience, it's the best fit:

Ori is a design-led consumer desk object — Kickstarter's sweet spot (vs. Indiegogo's more price-sensitive, functional-gadget crowd).

Highest built-in discovery and the strongest trust signal for a brand nobody's heard of yet.

Free pledge manager for post-campaign upsells/address collection.

All-or-nothing funding is protective for you: if you don't hit the number that makes a 100-unit run viable, you're not obligated to ship at a loss.

## Strong alternative: Crowd Supply

Consider seriously if you lean into Ori's engineering heritage (ESP32-S3, open-ish hardware, USB-CDC/BLE protocol). Their hands-on manufacturing + fulfillment support materially de-risks a first-time hardware founder, their audience is exactly the technical early adopter who tolerates a 3D-printed first batch, and their success rate is the highest of the three. The trade-off: smaller reach and a curation/onboarding process that's slower to start.

## Skip for now

Indiegogo (lower success rate, audience skews price-sensitive, no offsetting advantage over Kickstarter for this product) and pure Direct/Shopify (0% platform cut is tempting, but with no built-in audience you'd carry 100% of the demand-generation risk — better as the post-campaign sales channel).

Decision rule: Consumer-desk-accessory story + want max reach → Kickstarter. Maker/engineer story + want fulfillment hand-holding → Crowd Supply. Either way, run Shopify as the always-on store afterward for continued sales.

Reframe worth considering: crowdfunding exists to validate demand and fund a batch you can't otherwise afford. If you can self-fund 100 units and mainly want to sell them, a waitlist → Shopify pre-order is simpler and keeps ~7% more margin. Use a campaign if you want the validation, the discovery, and the certification-amortizing volume (a campaign that sells 300+ units fixes the NRE math in BOM_and_Pricing.xlsx).

# 3. Step-by-step before hitting the market

Ordered by dependency — each phase gates the next. Rough sequence, ~3-5 months end to end.

## Phase 0 — Prove the product (do first, non-negotiable)

Finalize firmware + Orion app to a demoable state. Per CLAUDE.md milestones: M6 (Orion PC app) is in progress; M7 (end-to-end integration) and M8 (hardening) are open. You cannot film a campaign video or ship a batch until the full loop works (calendar → Orion → BLE → Ori → screen). This is the real critical path — not the finance.

Build 3-5 hand-assembled units that survive daily desk use for a couple of weeks. Shake out reliability (BLE reconnect, OTA, thermal, enclosure fit).

## Phase 1 — Lock the numbers

Get real quotes for every estimated BOM line (enclosure, packaging, hardware kit, labor) — replace the estimates in BOM_and_Pricing.xlsx.

Get a firm certification quote (FCC + ISED bundle) from an accredited lab and decide the certification strategy (R&D-amortized / larger batch / uncertified beta). This decision drives your funding goal and price.

Set the funding goal = (batch cost + NRE + platform fees + shipping + buffer). At 100 units and C$150, model whether the campaign clears it; if not, either raise the target unit count or the price.

## Phase 2 — Manufacturing & fulfillment readiness

Finalize the enclosure for repeatable printing — print farm capacity, per-unit print time, post-processing (sand/prime/paint or accept raw), reject rate. Confirm 100 units is actually feasible on your printer(s) in a reasonable window.

Write the assembly + firmware-flash + QC runbook so units are built consistently. Define a pass/fail QC checklist.

Plan logistics: packaging supplier, shipping carrier + rates by region (charge backers shipping separately — don't absorb it), customs/HS code for cross-border, returns policy.

Legal/tax: register the business entity (needed for a Kickstarter entity account and clean accounting), confirm sales-tax handling (Kickstarter collects CA sales tax on your behalf), product-liability basics, and trademark check on “Ori” / “Orion” (a busy space — verify before you print it on boxes).

## Phase 3 — Campaign assets

Product photography + a 60-90s video — the single biggest driver of campaign success. Show the real device on a real desk doing the real thing (presence, meetings, notifications, media control). Your existing UI prototype (Ori_UI_Prototype.html) is a good on-screen asset, but backers need to see hardware.

Write the campaign page: problem → product → who it's for → reward tiers → risks & timeline (be honest about the 3D-printed first batch; frame as “founder's edition”). Reference the comp tier so C$150 reads as a deal.

Reward tiers: early-bird (limited qty, lowest price) → standard → maybe a 2-pack. Keep SKUs minimal for a 100-unit run.

## Phase 4 — Pre-launch audience (start during Phase 2-3, weeks ahead)

Stand up a landing page + email waitlist (ori.app already exists per the spec — add an email capture). Campaigns that fund fast do it on day one from a pre-built list. Aim for a few hundred emails before launch.

Seed communities where your buyer lives: r/ESP32, r/homelab, r/productivity, hardware/EE Discords, Hacker News (Show HN once live). Line up any press/newsletter contacts.

Run a “notify on launch” Kickstarter pre-launch page to collect follows (converts to day-one pledges).

## Phase 5 — Launch

Launch to the waitlist first (front-load pledges → algorithm favors you → organic discovery compounds).

Fulfill through the pledge manager, then flip continued sales to Shopify using campaign momentum + reviews.

# 4. Critical-path reality check

The finance is ready to finalize once quotes land, but the true blocker is product completeness (Phase 0), not pricing. Per CLAUDE.md, Orion (M6) is mid-build and integration/hardening (M7-M8) haven't started. Sequence the money work in parallel, but do not launch a campaign until a real end-to-end unit works on a desk — a crowdfunding campaign converts a working demo into orders; it can't substitute for one, and an over-promised hardware campaign that slips is the #1 way first-time hardware creators burn their backers and reputation.

# Sources

Kickstarter vs Indiegogo 2026 — Fundpop

Kickstarter vs Indiegogo 2026 — Blazon Agency

Crowd Supply vs Kickstarter — CrowdCrux

Crowd Supply

Kickstarter Fees: Canada

Who is Eligible to Use Kickstarter?